MA EBT Minutes

4/14/2021

Attendees:  Eversource, NGRID,  Unitil, Actual Energy, Ambit, Clean Choice, Customized, Direct, ECI, Engie, ESG, First Point Power, Hampshire Power, Hansen, IGS, Marketwise, Residents, Starion, Sunwave, Town Square, Vistra

- Roll Call

- Approve Meeting Minutes – April. Approved

- New Change Control 033 – Require utilities to echo back BGN02 in responses or use BGN06

  - Primarily for Unitil

  - Approved

  - No ETA

- New Change Control 032 from Eversource to add REF02 code DIV to REF*7G.

  - Deployed first week of April

- Updated Implementation Guides.

  - Kim Wall is working on them to add more detail regarding practices.

- NGRID 814C NM1MA Suppression

  - In progress

- Cap Tag Effective Dates standardization and documentation

  - Kim and Monica working on documentation

  - Circulate spreadsheet to utilities to fill out.

- Increase Historical Usage from 12 to 24months

  - Eversource does have the data but large undertaking to move from a to b.

  - NGRID - large scale project not on horizon

  - Is the need still there for 24 m with the pandemic winding.

  - Engie would like to still have the 24 m but are aware of the scope for utilities

- Change Control to Add new REF02 codes to replace A13.

  - Kim and Monica working on

- MA EBT Website Updates

  - Joan Jerz working on updates..

- June call:  Weds 6/9 11am ET.  (pushed out to 6/16)

GoToMeeting Link (including Audio) - https://global.gotomeeting.com/join/163416245

If you do not want to use your computer for audio, you can call 571-317-3122 - Access Code - 163 416 245

To make any changes to the email distribution list please send an email to Kim.Wall@HansenCX.com and/or monica.neibert@esgglobal.com