MA EBT Notes

4/10/24

Attendees:  Eversource West, East & North,  Liberty, Unitil, NGRID, ArcTrade, BDE, CleanChoice, Constellation, Customized, EarthEtch, Engie, ESG, Hansen, IGS, NRG, SFE, Shell, Town Sq/Resi, VertexOne, Vistra,

- Roll Call

- Approve Meeting Notes – February. Approved

- Eversource Omni Conversion:

- WMA Post Conversion Update:

  - minor things here and there.

  - Small number of accounts with payment issues.  Still investigating. Overpayment or underpayment that will be corrected with adjustment and will provide synch list.

    - Will have a meeting soon with updates

- EMA/Nstar pre-conversion update

  - UI testing soon and include some suppliers

  - Meeting to be scheduled soon - 4/17

  - Still on target for 6/3?  Still in dress rehearsal phase. Date is fluid still. (per 4/17 meeting live in Omni on 6/4)

  - Request of sample acct change when going from 1 to many.

  - 4/17 meeting will have responses to outstanding questions. If raise issue on call please follow up with email with details

- MA IG Updates: approved on Feb call

- MA EBT Website or Sharepoint Repository

  - Research alternative to NGRID hosting.

- New Hampshire

- EDI in review - next call 4/30 to incorporate NHEC

- POR, Bill Ready, Net Meter - on hold pending hearing on 5/2

- Narragansett Elec conversion from NGRID to Rhode Island Energy (PPL)

- Bill Ulrich - Billing Manager and Supplier Support

  - Building supplier portal for communications and bridge for enrolls, drops, changes. ESG will be EDI provider.

  - In midst of UAT.

  - Will engage suppliers to participate in testing mid-may

  - Communications sent to suppliers doing business in RI. If not received please reach out.

- Questions:

  - Charles Paress: any changes to EDI expected?  None planned but will notify if any noticed.

- Target is 8/19

- Unitil CIS upgrade

  - Day 2 post go live (4/9)

  - Minor hiccups

    - some missing responses from 4/3

- Questions”

  - Vistra - is delayed responses the main issue? Yes

- New Business

  - request for eversource re: cap tags. Eversource responded directing to load settlement team

- Next call Wednesday, 6/12 11am ET

Microsoft Teams meeting

Join on your computer, mobile app or room device

Click here to join the meeting

Meeting ID: 230 459 072 546

Passcode: riem7W

Download Teams| Join on the web

Or call in (audio only)

+1 929-352-1525,,771652339#  United States, New York City

Phone Conference ID: 771 652 339#

To make any changes to the email distribution list please send an email to Kim.Wall@HansenCX.com and/or mneibert@esgglobal.com