MA EBT Notes

6/12/24

Attendees:  Eversource West, East & North, Unitil, NGRID, RI Energy, BDE, Customized, EarthEtch, Engie, ESG, Hansen, IGS, Just Energy, NRG, SFE, Shell, Town Sq/Resi, VertexOne, Vistra

- Roll Call

- Approve Meeting Notes – April. Approved

- Eversource Omni Conversion:

- EMA/Nstar post-conversion update

  - First phase in progress.

  - Minor defects - working with suppliers

  - ICAP issues

  - Town Sq/Resi - Didn't get acct changes for pending drops or pending enrolls. Will work directly.

  - June enrollments eff dates - new synch lists to be sent

  - No new synch lists since conversion

  - Reinstates missing N1*8R - new CC? check to see if WMA and EMA are consistent.

  - "working with suppliers" does that mean market notifications or communications directly with suppliers

  - Rough ETA for resolutions?  Working for ASAP. Reach out with specifics.

- New Hampshire

- Working CC to incorporate NHEC into MA and make regional

- Questions on 820 negative totals

  - Eversource no longer sending negative or 0 total. Will be holding  payment files until positive.  820s are monthly so could be a month or more without

  - NGRID - will confirm

  - Unitil - will review

  - Liberty - will update

- Narragansett Elec conversion from NGRID to Rhode Island Energy (PPL)

- Bill Ulrich - Billing Manager and Supplier Support

  - On track for Monday 8/19

  - Supplier communication to be sent soon.

  - Supplier portal and training session end of June (6/26)

  - Testing in progress (internal/supplier)

  - Questions:

    - No account number changes

    - Minimal impact/difference to transactions

    - Testing/samples: Only ESG allowed as EDI provider. Hansen objects as outside of norm.  RI Energy will take under consideration

    - Meetings for EDI? Yes, separate from portal meeting

- No new business

- Next call Wednesday, 8/14 11am ET

Microsoft Teams meeting

Join on your computer, mobile app or room device

Click here to join the meeting

Meeting ID: 230 459 072 546

Passcode: riem7W

Download Teams| Join on the web

Or call in (audio only)

+1 929-352-1525,,771652339#  United States, New York City

Phone Conference ID: 771 652 339#

To make any changes to the email distribution list please send an email to Kim.Wall@HansenCX.com and/or mneibert@esgglobal.com